Test Plan Document for OpenCart

Table of Contents

1. Introduction: 2
2. Test Items: 2
3. Features to be tested: 2
4. Features not to be tested: 2
5. Test Environment: 2
6. Tools: 3
7. Test Schedule: 3
8. Test Responsibilities: 3
9. Test Approach/Strategy: 4
10. Entry and Exit Criteria for STLC phases: 5
11. Defect Reporting Procedure: 5
12. Test Completion Criteria: 6
13. Risks and Mitigation: 6
14. Approvals: 6
15. Test Deliverables: 6
1. Introduction:

     The objective of OpenCart Test Plan aims to ensure the comprehensive and systematic testing of
       the OpenCart platform. This document serves as high level test planning document with details
       on the scope of project , test strategy , test schedule , resource requirements , test deliverables.

2. Test Items:

E-commerce Application , OpenCart

3. Features to be tested:

- Register
- Login & Logout
- Forgot Password
- Search
- Product Compare
- Product Display Page
- Add to Cart
- Wishlist
- Shopping Cart
- Currencies
- Home Page
- Checkout
- My Account Page
- Order History Page
- Download Page
- Contact Us Page
- Menu Options
- Footer Options
- Category Pages

4. Features not to be tested:

- Features not mentioned in “Section 3”
- Payment Gateway
- Automation Testing
5. Test Environment:

- Operating System: Linux , Windows10
- Browser : Chrome , Firefox , Edge

6. Tools:

- Bug Tracking Tools
- LibreOffice Writer and LibreOffice Calc documents

7. Test Schedule:

- Test Planning: Start Date – End Date
- Test Case Development: Start Date – End Date
- Test Execution: Start Date – End Date
- Test Closure: Date

8. Test Responsibilities:

Name	Role	Responsibilities
Mr./Ms.	Test Manager	Escalations
Mr./Ms.	Test Lead	Create a test plan and get the client signoffs. / Interact with the application, create and execute the test cases. / Report defects. / Coordinate the test execution. Verify validity of the defects being reported. / Submit daily issue updates and summary defect reports to the client. / Attend the meeting with client.
Mr./Ms.	Senior Test Engineer	Interact with the application. / Create and execute the test cases. / Report the defects.
Mr./Ms.	Test Engineer	Interact with the application. / Execute the test cases. / Report the defects.
Mr./Ms.	Developer	Bug fixing and providing support during testing
Mr./Ms.	Server Admin	Responsible for maintaining the test environment.

9. Test Approach/Strategy:

      Manual testing will be used to test all the features/functionalities of the
      OpenCart application. As a part of functional testing , following approach
      will be followed:

      Step 1 - Creation of test scenarios and test cases for the different features
      and scope (Refer section 3 – Features to be tested)

      We will apply certain test designing techniques while creating test cases

       => Equivalence Class Partition
       => Boundary Value Analysis
       => Decision Table Testing
       => State Transition Testing
      => Use Case Testing

       We will also use our expertise in creating test cases by applying the below
       as :
       => Error Guessing
       => Exploratory Testing

        We will prioritize the test cases.

Step 2 – Our testing process , when we get OpenCart for testing:

- Firstly , we will perform “Smoke testing” to check whether the different and important functionalities of the application are working.
- We will reject the build if “Smoke testing” fails and wait for the stable build before performing the in-depth testing of the application functionalities.
- Once we receive a stable build , which passes “Smoke testing” , we perform in-depth testing using the test cases created.
- Multiple test resources will be testing the same application on multiple supported environment simultaneously.
- We then report the bugs in the bug tracking tool and send to development management the defect found on that day in a status end of the day email.
- As part of testing , we will perform the below types of testing:
  => Smoke testing and sanity testing
  => Regression testing and retesting
  => Usability testing , functionality and UI testing
- We will repeat the test cycles until we get the quality product.

Step 3 - We will follow the below best practices to make our testing better :

- Context Driven Testing – We will be performing the testing as per context of the given application.
- Shift Left Testing – We will start testing from the beginning stages of the development itself , instead waiting for the stable build.
- Exploratory Testing – Using our expertise , we will perform exploratory testing apart from the normal execution of the test cases.

10. Entry and Exit Criteria for STLC phases:

STLC Phases	Entry	Exit
Requirement Analysis	Once the testing team receives the “Requirement Document” or details about the project	List of the Requirements are explored and understood by the testing team / All doubts are clear
Test Planning	Testable Requirements derived from the given “Requirement Documents” or Project details / Doubts are cleared	Test Plan document signed off by the client
Test Design	Test Plan document signed off by the client	Test Scenarios and Test Cases documents are signed off by the client
Test Execution	Test Scenarios and Test Cases documents are signed off by the client / Application is ready for testing	Test Case report and Defect report are ready
Test Closure	Test Case report and Defect report are ready	Test Closure

11. Defect Reporting Procedure:

During the test execution -

- Any deviation from the expected result/behaviour by the application will be noted. If it can not be reported as a defect , it would be reported as an observation/issue or posed as a question.
- Any usability issue will also be reported.
- After discovery of a defect , it will be released to verify the reproducibility of the defect.
- Screenshots with steps to reproduce the defect are to be documented.
- Everyday , at the end of the test execution defects encountered will be sent along with the observations.
  Note -
- Defects will be documented in a LibreOffice Calc.
- Test Scenarios and Test Cases will be documented in a LibreOffice Calc.

12. Test Completion Criteria:

- All the identified defects must be fixed and verified.
- All the test cases must be executed and passed.
- All the test deliverables must be completed and submitted.
- Performance test should pass the threshold limit.

13. Risks and Mitigations:

The following are the list of risks possible and the ways to mitigate them :

1. Risk: Non-availability of a resource.
     Mitigation: Plan for the backup resource.

2. Risk: Build URL is not working.
     Mitigation: Resources will work on the other task.

14. Approvals:

Following documents need client’s approval :
- Test Plan
- Test Scenarios
- Test Cases
- Reports

Testing will only continue to the next steps once these approvals are done.

15. Test Deliverables:

- Test Cases
- Test Reports
- Defect Reports